**Exhibit B**

**Network Section Sequence and Delivery Schedule**

In accordance with Section 2.1.4, the Parties will mutually agree on the sequence of design and construction of Network Sections. The agreed upon sequence will be memorialized as an amendment to this Exhibit B.

|  |  |  |
| --- | --- | --- |
| Network Section Number | Delivery Milestone Date | Minimum Number of Constructible Addresses (including Designed Addresses) |
| 1 | July 31, 2021 | 1000 |
| 2 | September 30, 2021 | 5000 |
| 3 | December 31, 2021 | 6000 |
| 4 | March 31, 2022 | 6000 |
| 5 | July 31, 2022 | 6000 |
| 6 | September 30, 2022 | 6000 |